## Slide 1
Product Roadmap
— H1 2026
Jordan Mills
All-Hands · April 11, 2026

## Slide 2
00
How We Prioritize
Our Prioritization Framework
Customer impact first — we score every initiative by reach, urgency, and direct revenue or retention value before committing engineering time
Strategic alignment — work must map to at least one of our three pillars: growth, reliability, or ecosystem expansion
Capacity-weighted sequencing — we size work against realistic team bandwidth and sequence by dependency order to avoid blocking downstream efforts

## Slide 3
01
What We Shipped
Q1 2026 Highlights
Launched v2.0 of the core platform — 40% faster load times
Shipped self-serve onboarding flow (reduced CS tickets by 30%)
Rolled out real-time collaboration to all paid tiers
Delivered new analytics dashboard with export support
Completed full SOC 2 Type II audit

## Slide 4
02
In Progress Right Now
Active work — targeting Q2 delivery
Mobile app redesign — Beta in testing with 200 users
AI-assisted search powered by LLM embeddings (60% complete)
Enterprise SSO / SAML support — engineering underway
Refactored permissions model for org-level access control
Notification center overhaul — design finalized, dev in sprint

## Slide 5
03
Q2 Priorities
April – June 2026
GA launch of mobile app redesign
Ship AI-assisted search to all users
Enterprise tier GA — SSO, SAML, advanced audit logs
Integrations marketplace: Slack, Jira, Salesforce connectors
In-app usage analytics for customer admins

## Slide 6
04
Q3 Priorities
July – September 2026
Advanced reporting suite — custom dashboards and scheduled exports
API v3 public release with improved rate limits and webhooks
Automation builder — no-code workflow triggers
Expanded data residency options (EU, APAC)
Customer portal for self-serve billing, plans, and seat management

## Slide 7
Risks & Watch Items
Mobile launch timeline tight — dependency on iOS review
AI search infra costs may exceed Q2 budget estimate
Enterprise deals blocked pending SOC 2 certificate delivery
Key backend engineer on leave in May
Competitor launching similar automation features in Q2
What We Need From You
Approve headcount: 2 additional engineers for Q3 automation work
Align on Enterprise GA date — need exec sign-off by April 18
Champion AI search rollout internally before external announcement
Help unblock the SOC 2 certificate handoff with Legal
Share roadmap externally — we need your customer intros for beta